## Slide 1: CS 451 Software Engineering Project Overview

## Slide 2: About the Project
As a member of a team, you will design and implement a software application that allows two people to play a game of checkers interactively, from remote locations.
  The objective of this project is NOT to develop a checkers program.
  The objective is to develop software that provides an environment for two people to play a game against each other.
Guiding principle: Your application should attempt to make this interactive experience as close to the physical playing experience as possible.

## Slide 3: About the Project (cont’d)
You -- as a group -- must to decide the features of your application.
You can find information about the game of checkers (e.g., legal moves, etc.) at http://www.usacheckers.com.
However, I can “see” that your software should provide a graphical representation of a board, and support move validations.
  Allow the end user to “move/slide” a piece into a new position, and when the move is completed, refresh the board on the opponent’s screen to show the new configuration of the board.
  A move validation mechanism will ensure that the players observe the rules of the game.

## Slide 4: Deliverables
You will be expected to produce the following deliverables:
Requirements Document
Design Document
Test Case Document
Source Code
Release Notes

## Slide 5: Development Practices
You are expected to implement the following practices:
All source code development will be done under version control.
Use a static analysis tool, as part of your development environment, and address issues reported by the tool.
Use a code coverage analysis tool to determine the adequacy of unit testing.

## Slide 6: Development Practices (cont’d)
Use a bug-tracking tool to keep a record of and manage the issues found during testing.
Once testing begins, release candidate builds must have a unique identifier. This identifier should be displayed either in the application splash screen or the in the “About” menu item.
Release candidate builds should be created using specific Change Requests (CRs) (or whatever corresponding term is used by your bug tracking tool).

## Slide 7: Development Practices (cont’d)
You should implement your project using Java, C++, or C#.
You are free to choose an operating system that you are comfortable with.
  Constraint: You should be able to give a demo of your project in my office (on your equipment, if you so desire).
You must complete and submit you project by August 29, 2017.

## Slide 8: Grading

## Slide 9: Project Schedule
Formation of Project Teams: 6/29/17
Requirements Document: 8/6/17
Team Evaluation Form [Midterm]: 8/6/17
Design Document: 8/13/17
Test Case Document: 8/20/17
Final Project Submission: 8/29/17
Team Evaluation Form [Final]: 8/29/17
Acceptance Test (Demo): [8/29/17 – 8/31/17]

## Slide 10: Next Steps
Look for colleagues who are interested in teaming up with you.
Email the TA (by 6/29) the names of the people on your team. (One message per team.)
If you do not have a team, the TA will help you find a team.
If your team has less than 4 members, the TA will assign people to your team.
Team assignments will be announced by 7/2.
Start working on your project ASAP.